# PRODUCT REQUIREMENT DOCUMENT

# APP EPIDEMIOLOGY

EUROPEAN AND AMERICAN FOULBROOD

TECHNICAL SPECIFICATIONS

Noa Simon Delso

Date: 25. 09. 24

# 1. Aim and Scope:

The present document defines the features and requirements for the design of a new interactive application aimed at visualising and tracking the epidemiological situation of honey bee diseases and invasive species, biotic factors affecting their health. This application is intended to monitor the development of field conditions over time, providing insights into the spread of diseases, the epidemiological status, and the current management practices addressing biotic factors that impact the health of honey bees.

The application will serve as a vital tool for beekeepers, scientists, policymakers, and other stakeholders by offering real-time data and visual analytics that can be used to make informed decisions about the management and mitigation of honey bee health issues. The platform's goal is to enhance the understanding of disease dynamics and the effectiveness of interventions, thereby contributing to the sustainable management of honey bee populations.

This document captures the discussions and consensus among project stakeholders and is intended to guide the development team in creating a proposal that meets the outlined objectives.

# 2. About the Project:

This project is an integral part of the visualization activities within the EU Pollinator Hub (https://app.pollinatorhub.eu), a broader initiative dedicated to translating complex data related to pollinators into accessible and actionable information for a wide range of users. The primary focus of this project is the development of an interactive application designed to visualize and track the epidemiological situation of honey bee diseases and invasive species.

The EU Pollinator Hub aims to bridge the gap between raw data and practical application by providing tools that enable users—ranging from beekeepers and farmers to scientists and policymakers—to make informed decisions based on real-time, expert-interpreted data. This project specifically contributes to that mission by offering visualizations that not only depict the spread and status of honey bee health issues over time but also incorporate the insights and interpretations of field experts.

These visualisations are designed to be user-friendly, ensuring that even those with limited technical expertise can easily access and understand the information. By presenting data in a clear and intuitive format, the application helps users incorporate vital information into their daily practices, ultimately supporting the health and sustainability of honey bee populations across Europe.

# 3. Overview:

This project is part of a broader effort to enhance the EU Pollinator Hub by developing a specialised interactive application focused on the epidemiological situation of honey bee diseases and invasive species. To achieve this, we are seeking an integration of a new visualisation app seamlessly with the existing infrastructure of the EU Pollinator Hub.

The new app will integrate crucial technical components, including a data-gathering tool and a JavaScript visualiser. The project is structured into distinct milestones, each with specific deliverables and timelines. Both features share the visual identity of the EU Pollinator Hub and follow its branding guidelines.

## Milestones

### 1. Integration of Data Gathering Tool (2 weeks)

- Develop and implement a data gathering tool that integrates the collected data directly into the EU Pollinator Hub data model. This tool must ensure that data from diverse sources is harmonised and easily incorporated into the existing database structure.

### 2. Proposal of JavaScript Visualiser (2 weeks)

- Design and propose a JavaScript-based visualiser that can be easily integrated with the data-gathering tool. While the integration is not mandatory within this phase, the visualiser should be compatible with future development, allowing for seamless incorporation of real-time data visualisation functionalities.

### 3. Unified Identity and Branding (2 weeks)

- Ensure a cohesive visual identity with the EU Pollinator Hub, including logo design, colour palette, typography, and branding guidelines. This phase ensures that the project maintains a consistent and professional appearance that aligns with the broader branding of the EU Pollinator Hub.

The timeline is structured to ensure that each component is developed with careful consideration of both technical and design aspects. By the end of the application development, the application will be robust, visually appealing, and technically sound, fed into the EU Pollinator Hub.

# 4. Feature Description:

This section provides a detailed breakdown of the design and functional requirements for each milestone of the project. The features outlined below are critical to the successful implementation and operation of the interactive application, which will serve as a vital tool for visualizing and managing the epidemiological situation of honey bee diseases and invasive species.

## I. Data Gathering Feature

The data-gathering tool is designed to seamlessly integrate with the EU Pollinator Hub data model, allowing for the efficient collection and processing of critical epidemiological data. The tool must be user-friendly, enabling field users to input data accurately and quickly. The key components of the data-gathering feature include:

#### - Date:

By default, the date is set to the day of data registration (D-day). However, users should have the option to modify this date to reflect the actual date of observation or intervention.

#### - Location:

- GPS Location: Users can input the precise geographical coordinates (longitude and latitude).

- LAU or Post Code: Alternatively, users can specify the location using Local Administrative Units (LAU) or postal codes for areas where GPS data might not be available.

#### - Stressing Factor:

The objective is to make the tool as versatile in the design as possible. Therefore, even if this application is only for the integration of data for European and American Foulbrood, we establish already in the programming the possibility of including other stressing factors affecting the honey bee colonies from a predefined list, including:

  - American Foulbrood (obligatory declarable disease)

  - European Foulbrood (non-obligatory declarable disease)

  - Varroa

  - Vespa velutina

  - Other (with an option to specify)

#### - Actions Done:

Users must be able to document the actions taken in response to the identified stressing factors, selecting from the following categories:

- Eradication: Actions involving the killing of colonies (e.g., burning).

- Restrictions taken.

- Control:

  - Veterinary treatment

  - Depopulation and disinfection

  - Desinsectisation (e.g., removal of nests, other)

  - Other: Users should have the ability to input other actions not listed above.

## II. Data Visualisation Features

The data visualization tools are designed to translate the collected epidemiological data into actionable insights through various map-based and report-based formats. These features will enable users to understand both historical and current situations and receive tailored recommendations for managing honey bee health.

Data sources to develop the maps:

- Austria: https://app.pollinatorhub.eu/dataset-discovery/VTCSS14.0.0

- Belgium: https://drive.google.com/file/d/17_VlkfqT7GFmJlAPJ_kD8voDDkPvE6Fv/view?usp=sharing

#### - FEATURE 1: Map of the Historical Distribution (dynamic)

- This feature will provide users with a visual representation of the historical spread of honey bee diseases and invasive species over time. The map will allow users to filter data by specific periods and stress factors.

#### - FEATURE 2: Map of the Epidemiological Situation (static Heatmap)

- The heatmap feature will depict the current epidemiological situation by showing the intensity and distribution of diseases and invasive species. This tool will help users identify hotspots and areas requiring immediate attention.

#### - FEATURE 3: Map of the Current Epidemiological Status

- This map will provide a real-time snapshot of the current epidemiological status, allowing users to view up-to-date information on disease prevalence and management actions across different regions. It includes a 20 km radio-restricted area, valid for 2 months.

#### - FEATURE 4: Reports – Individuals

- This feature will generate individual reports for users, including personalized recommendations on the actions that should be taken to manage honey bee health based on the specific data they have entered.

#### - FEATURE 5: Report - General Management

The general management report will provide broader recommendations on actions to be taken on a regional or national level, considering the current epidemiological situation. This feature will help guide collective efforts to control and mitigate the spread of diseases and invasive species.

# 5. Budget:

- Provides information about the budget allocated for the project

# 6. Deadline and Submission:

- Deadline for submission (25.09.2024).

Nullam gravida, augue ut faucibus blandit, mi orci egestas velit, non volutpat lacus leo vitae elit. Nullam gravida, augue ut faucibus blandit, mi orci egestas velit, non volutpat lacus leo vitae elit.

Quote: »Integer egestas vitae justo sit amet interdum. Donec rhoncus purus hendrerit tempus lacinia. In non metus id ex sagittis tristique. Nam tincidunt lorem at enim condimentum, nec luctus augue semper.«

## TABLE EXAMPLE

| LOREM IPSUM DOLOR | LOREM IPSUM DOLOR SIT AMET |
| --- | --- |
| Lorem ispum | Lorem ispum |
| Lorem ispum | Lorem ispum |
| Lorem ispum | Lorem ispum |
| Lorem ispum | Lorem ispum |

|  | Prepared by Noa Simon Delso and Eduardo Marcos BeeLife European Beekeeping Coordination |
| --- | --- |